ChargePulse — EV Charging Station Reliability & Fault Prediction SaaS

Complete Architecture & 6-Week MVP Sprint Plan

- Product Vision

One-liner: ChargePulse predicts EV charger failures before they happen — using custom-built anomaly detection on OCPP telemetry, with zero dependency on any third-partyAI.

The problem is massive and validated:

- India has ~29,000+ public charging stations as ofmid-2025

- 28–35% are non-functional on any given day (SIAM 2025 survey)

- In some regions, nearly 48% face functional issues (Avaada 2026 report)

- Average downtime per incident: 72 hours

- FAME-III (expected 2026) will likely mandate 95%+ uptime for subsidized stations

Target customers (India-ﬁrst):

- Tier-2/Tier-3 CPOs: ChargeZone, Statiq, Zeon, Bolt.Earth, GLIDA, Charzer (50–5,000 stations each)

- Fleet charging operators (Blu-Smart, Lithium Urban, logistics ﬂeets)

- Real estate charging (malls, oﬃces, residential complexes managing 5–50 chargers)

Revenue model: ₹200–500/charger/month SaaS subscription

- 500 chargers = ₹1–2.5L/month

- 5,000 chargers = ₹10–25L/month

- Target Year 1: 2,000 chargers = ₹4–10L/month ARR

- System Architecture Overview

│

WebSocket ( wss: //)

│

│

│

│

│

└──────────┬──────────┬──────────┬──────────┬─────────────────────┘

│

│

│

. . . [Charger N]

OCPP 1. 6J

( Servotech)

[Charger C]

OCPP 1. 6J

( Exicom)

[Charger B]

OCPP 2. 0. 1 ( ABB)

[Charger A]

OCPP 1. 6J

( Delta)

│

CHARGER LAYER

│

│

│

│

┌─────────────────────────────────────────────────────────────────┐

│	│	│	│

┌──────────▼──────────▼──────────▼──────────▼─────────────────────┐

| │ | INGESTION LAYER |  | │ |  |
| --- | --- | --- | --- | --- |
| │ |  |  | │ |  |
| │ | ┌─────────────────────────────────────────────────────────┐ |  | │ |  |
| │ | │ OCPP Gateway ( Python + asyncio) | │ |  | │ |
| │ | │ • WebSocket server ( wss: //chargepulse. io/ocpp/{cp_id}) │ |  | │ |  |
| │ | │ • mobilityhouse/ocpp library | │ |  | │ |
| │ | │ • OCPP 1. 6 + 2. 0. 1 dual- protocol handler │ |  | │ |  |
| │ | │ • Raw message logging to TimescaleDB | │ |  | │ |
| │ │ | │ • Heartbeat watchdog ( detect silent disconnects) └────────────────────┬────────────────────────────────────┘ | │ | │ | │ |
| │ | │ |  | │ |  |
| │ | ┌────────────────────▼────────────────────────────────────┐ |  | │ |  |
| │ | │ Message Router ( Redis Streams) | │ |  | │ |
| │ | │ • Stream per charger: stream: cp: {charger_id} | │ |  | │ |
| │ | │ • Consumer groups for parallel processing | │ |  | │ |
| │ | └────────────────────┬────────────────────────────────────┘ |  | │ |  |

└───────────────────────┼──────────────────────────────────────────┘

│

┌───────────────┼───────────────┐

| │ ┌───────▼───────┐ |  |  | │ ┌─────▼─────┐ |  |  | │ ┌───────▼───────┐ |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| │ | FEATURE | │ | │ | STATE | │ | │ | ALERT | │ |
| │ | ENGINE | │ | │ | MACHINE | │ | │ | ENGINE | │ |
| │ |  | │ | │ |  | │ | │ |  | │ |
| │ | - Session | │ | │ | - Per- CP | │ | │ | - Rule- based | │ |
| │ | metrics | │ | │ | state | │ | │ | thresholds | │ |
| │ | - Rolling | │ | │ | tracker | │ | │ | - ML anomaly | │ |
| │ | statistics | │ | │ | - Status | │ | │ | scores | │ |
| │ | - FFT on | │ | │ | history | │ | │ | - Webhook / | │ |
| │ | power data | │ | │ | - Uptime | │ | │ | SMS / email | │ |
| │ | - Degradation | │ | │ | calc | │ | │ | dispatch | │ |
| │ | curves | │ | │ |  | │ | │ |  | │ |
| └───────┬───────┘ |  |  | └─────┬─────┘ |  |  | └───────┬───────┘ |  |  |
| │ |  |  | │ |  |  | │ |  |  |
| ┌───────▼───────────────▼───────────────▼──────────────────────────┐ |  |  |  |  |  |  |  |  |

| │ |  | DATA LAYER |  |  |  |  | │ |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| │ |  |  |  |  |  |  | │ |  |
| │ | ┌──────────────────┐ | ┌──────────────────┐ |  | ┌────────────────┐ |  | │ |  |  |
| │ | │ TimescaleDB | │ │ PostgreSQL | │ | │ Redis | │ |  |  | │ |
| │ | │ ( time- series) | │ │ ( relational) | │ | │ ( cache/queue) | │ |  |  | │ |
| │ | │ | │ │ | │ | │ | │ |  |  | │ |
| │ | │ • Raw OCPP msgs | │ │ • Chargers | │ | │ • Streams | │ |  |  | │ |
| │ | │ • MeterValues | │ │ • Organisations | │ | │ • Sessions | │ |  |  | │ |
| │ | │ • StatusNotifs | │ │ • Users | │ | │ • Real- time | │ |  |  | │ |
| │ | │ • Session logs | │ │ • Alert configs | │ | │ state | │ |  |  | │ |

│  │ • Feature vectors │  │ • ML model meta	│ │	│ │

│ └──────────────────┘ │ • Audit log	│ └────────────────┘ │

│	└──────────────────┘	│

└──────────────────────────────────────────────────────────────────┘

│

┌───────────────────────▼──────────────────────────────────────────┐

| │ | ML LAYER ( Custom, from scratch) |  |  |  |  |  |  | │ |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| │ |  |  |  |  |  |  |  | │ |  |  |
| │ | ┌──────────────────────────────────────────────────────────┐ |  |  |  |  |  |  | │ |  |  |
| │ | │ Model A: Per- Station Anomaly Detector |  |  |  |  | │ |  |  | │ |  |
| │ │ | │ • LSTM Autoencoder ( PyTorch) │ • Input: 24- feature vector per 15- min window |  |  |  |  | │ │ |  |  | │ │ |  |
| │ | │ • Trained per- station on 2 weeks of " normal" data |  |  |  |  | │ |  |  | │ |  |
| │ | │ • Reconstruction error → anomaly score |  |  |  |  | │ |  |  | │ |  |
| │ | └──────────────────────────────────────────────────────────┘ |  |  |  |  |  |  | │ |  |  |
| │ | ┌──────────────────────────────────────────────────────────┐ |  |  |  |  |  |  | │ |  |  |
| │ | │ Model B: Failure- Type Classifier |  |  |  |  | │ |  |  | │ |  |
| │ | │ • Gradient Boosted Trees ( XGBoost / LightGBM) |  |  |  |  | │ |  |  | │ |  |
| │ │ | │ • Input: anomaly + feature vector + state history │ • Output: failure category ( power, comms, connector, |  |  |  |  | │ │ |  |  | │ │ |  |
| │ | │ payment, firmware, thermal, grid) |  |  |  |  |  | │ |  |  | │ |
| │ | │ • Trained on labeled failure incidents |  |  |  |  |  | │ |  |  | │ |
| │ | └──────────────────────────────────────────────────────────┘ |  |  |  |  |  |  | │ |  |  |
| │ | ┌──────────────────────────────────────────────────────────┐ |  |  |  |  |  |  | │ |  |  |
| │ | │ | Model C: Time- to- Failure Regressor |  |  |  | │ | │ |  |  |  |
| │ | │ | - Survival analysis ( scikit- survival | / | custom Cox | PH) | │ | │ |  |  |  |
| │ │ | │ │ | - Input: degradation curve features - Output: " Charger X likely to fail | in | Y hours" |  | │ │ | │ │ |  |  |  |
| │ | └──────────────────────────────────────────────────────────┘ |  |  |  |  | │ |  |  |  |  |
| │ |  |  |  |  |  | │ |  |  |  |  |
| │ | Training Pipeline: scheduled batch job ( nightly) |  |  |  |  | │ |  |  |  |  |
| │ | Inference: real- time per 15- min window via feature engine |  |  |  |  | │ |  |  |  |  |

└──────────────────────────────────────────────────────────────────┘

│

┌───────────────────────▼──────────────────────────────────────────┐

| │ |  |  |  | PRESENTATION LAYER |  |  |  |  |  |  |  |  |  | │ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| │ |  |  |  |  |  |  |  |  |  |  |  |  | │ |  |
| │ | ┌──────────────┐ |  |  | ┌───────────────┐ |  |  |  | ┌────────────────────────┐ │ |  |  |  |  |  |  |
| │ | │ | Dashboard |  | │ | │ | API | │ | │ | Alerts |  |  | │ | │ |  |
| │ | │ | ( React) |  | │ | │ | ( FastAPI) | │ | │ |  |  |  | │ | │ |  |
| │ | │ |  |  | │ | │ |  | │ | │ | - WhatsApp |  | ( Twilio) | │ | │ |  |
| │ | │ | - Fleet | map | │ | │ | - REST | │ | │ | - SMS ( MSG91) |  |  | │ | │ |  |
| │ | │ | - Health |  | │ | │ | - WebSocket | │ | │ | - Email ( AWS SES) |  |  | │ | │ |  |
| │ | │ | scores |  | │ | │ | live feed | │ | │ | - Webhook ( Slack) |  |  | │ | │ |  |
| │ | │ | - Anomaly |  | │ | │ | - Multi- | │ | │ | - Push | ( FCM) |  | │ | │ |  |
| │ | │ | timeline |  | │ | │ | tenant | │ | │ |  |  |  | │ | │ |  |
| │ | │ | - Predictive |  | │ | │ | auth | │ | │ |  |  |  | │ | │ |  |

│

│

│

alerts

│ │

└───────────────┘

│ │

│ │

└──────────────┘

└────────────────────────┘ │

└──────────────────────────────────────────────────────────────────┘

- OCPP Integration Design (The Core Moat)

  - How OCPP Works

OCPP-J uses persistent WebSocket connections. The charger (Charge Point) connects to your server (Central System) and maintains the connection. Communication is bidirectional.

Charger ──WebSocket──▶ ChargePulse CSMS

◀──────────── ( can push commands back)

Connection URL pattern:

wss: //csms. chargepulse. io/ocpp/v16/{charge_point_id} wss: //csms. chargepulse. io/ocpp/v201/{charge_point_id}

  - Key OCPP Messages to Ingest

From Charger → ChargePulse (the telemetry goldmine):

| Message | What It Tells You | Frequency | MLValue |
| --- | --- | --- | --- |
| BootNotification | Charger came online, ﬁrmware version, vendor, model | On connect | Firmware tracking |
| StatusNotification | Connector status change (Available, Preparing, Charging, Faulted, Unavailable) | On change | Primary fault signal |
| MeterValues | Energy (Wh), power (W), voltage (V), current (A), temperature, SoC | Every 30-60s during session | Primary anomaly signal |
| Heartbeat | "I'm still alive" ping | Every 60- 300s | Silent disconnect detection |
| StartTransaction | Session started, connector ID, meter start | On session start | Session analytics |
| StopTransaction | Session ended, meter stop, reason (EVDisconnected, Reboot, PowerLoss, etc.) | On session end | Failure reason signal |
| DiagnosticsStatusNotification | Diagnostic upload status | On diagnostic | Maintenance tracking |
| FirmwareStatusNotification | Firmware update progress | On update | Version drift |

From ChargePulse → Charger (command capability):

| Command | Use Case |
| --- | --- |
| RemoteStartTransaction | Test charger responsiveness |
| Reset | Remote reboot (soft/hard) |
| ChangeConfiguration | Tune heartbeat interval, meter sampling |
| GetDiagnostics | Pull charger logs |
| TriggerMessage | Force a StatusNotiﬁcation or MeterValues |

  - OCPP Gateway Implementation

python

# gateway/server. py — Core OCPP WebSocket gateway import asyncio

import logging

import websockets

from datetime import datetime, timezone

from ocpp. routing import on

from ocpp. v16 import ChargePoint as CP16, call_result as result16

from ocpp. v16. enums import (

RegistrationStatus, Action, ChargePointStatus

)

logger = logging. getLogger(" chargepulse. gateway")

class ChargePulseCP( CP16) :

"""

Per- charger handler. One instance per WebSocket connection.

All OCPP messages route through here.

"""

def	init ( self, cp_id, connection, org_id, redis_client, db_pool) :

super() . init ( cp_id, connection)

self. org_id = org_id self. redis = redis_client self. db = db_pool

self. connected_at = datetime. now( timezone. utc) self. last_heartbeat = self. connected_at

@on(" BootNotification")

async def on_boot( self, charge_point_vendor, charge_point_model, **kwargs) :

""" Charger just booted. Log firmware, vendor, model. """

await  self. _publish(" boot",  { " vendor": charge_point_vendor, " model": charge_point_model,

" firmware":  kwargs. get(" firmware_version") ,

" serial":  kwargs. get(" charge_point_serial_number") ,

})

return result16. BootNotificationPayload( current_time=datetime. now( timezone. utc) . isoformat() , interval=60, # Heartbeat every 60s status=RegistrationStatus. accepted,

)

@on(" Heartbeat")

async def on_heartbeat( self) :

""" Track liveness. Missing heartbeats = silent disconnect. """

self. last_heartbeat = datetime. now( timezone. utc)

await self. _publish(" heartbeat",  {})

return  result16. HeartbeatPayload( current_time=datetime. now( timezone. utc) . isoformat()

)

@on(" StatusNotification")

async def on_status( self, connector_id, error_code, status, **kwargs) : """

THE most important signal.

Status transitions reveal fault patterns.

"""

await self. _publish(" status", { " connector_id": connector_id, " status":     status, " error_code":  error_code, " info": kwargs. get(" info") ,

" vendor_error_code":  kwargs. get(" vendor_error_code") ,

})

return  result16. StatusNotificationPayload()

@on(" MeterValues")

async def on_meter_values( self, connector_id, meter_value, **kwargs) :

"""

High- frequency telemetry during charging sessions.

This feeds the anomaly detection pipeline.

"""

for mv in meter_value: samples = {}

for sv in mv. get(" sampled_value", [] ) :

key = f"{sv. get(' measurand' , ' Energy. Active. Import. Register' ) }"

if sv. get(" phase") :

key += f". {sv[' phase' ] }" samples[key] = {

" value": float( sv[" value"] ) ,

" unit": sv. get(" unit") ,

" context": sv. get(" context") ,

" location": sv. get(" location") ,

}

await  self. _publish(" meter",  { " connector_id":  connector_id, " timestamp": mv. get(" timestamp") , " samples": samples,

" transaction_id":  kwargs. get(" transaction_id") ,

})

return  result16. MeterValuesPayload()

@on(" StartTransaction")

async def on_start_tx( self, connector_id, id_tag, meter_start,

timestamp, **kwargs) :

await self. _publish(" tx_start", { " connector_id": connector_id, " id_tag":     id_tag, " meter_start": meter_start, " timestamp": timestamp,

})

# Return a transaction_id — we generate our own

tx_id = await self. _create_transaction( connector_id, id_tag)

return result16. StartTransactionPayload( transaction_id=tx_id, id_tag_info={" status": " Accepted"},

)

@on(" StopTransaction")

async def on_stop_tx( self, meter_stop, timestamp, transaction_id,

**kwargs) :

"""

reason field is critical:

EVDisconnected ( normal) , Reboot ( suspicious) , PowerLoss ( fault) ,

Other ( investigate)

"""

await  self. _publish(" tx_stop",  { " transaction_id": transaction_id, " meter_stop":   meter_stop, " timestamp": timestamp,

" reason": kwargs. get(" reason", " Unknown") ,

})

return  result16. StopTransactionPayload()

async def _publish( self, event_type: str, payload: dict) :

""" Push every event to Redis Stream for downstream processing. """ msg = {

" cp_id":  self. id, " org_id": self. org_id, " event": event_type,

" ts": datetime. now( timezone. utc) . isoformat() ,

**{k: str( v) for k, v in payload. items() },

}

await self. redis. xadd( f" stream: cp: {self. id}", msg,

maxlen=100_000, # Rolling window

)

async def _create_transaction( self, connector_id, id_tag) :

""" Insert transaction record, return integer ID. """

# Simplified — real impl uses DB sequence

return hash( f"{self. id}: {connector_id}: {id_tag}") % 2**31

async def on_connect( websocket, path) :

"""

Handle new charger connections.

Path format: /ocpp/v16/{charge_point_id}

"""

cp_id = path. strip("/") . split("/") [- 1] logger. info( f" Charger connected: {cp_id}")

# Lookup org_id from charger registry ( DB call) org_id = await lookup_org( cp_id)

cp = ChargePulseCP( cp_id, websocket, org_id, redis_client, db_pool)

try:

await cp. start()

except websockets. exceptions. ConnectionClosed: logger. warning( f" Charger disconnected: {cp_id}") await publish_disconnect( cp_id)

async def main() :

server = await websockets. serve( on_connect,

" 0. 0. 0. 0",

9000,

subprotocols=[" ocpp1. 6", " ocpp2. 0. 1"] ,

ping_interval=30,

ping_timeout=10,

)

logger. info(" ChargePulse OCPP Gateway running on : 9000") await server. wait_closed()

  - Vendor-Speciﬁc Quirks (The Real Moat)

This is where your competitive advantage compounds over time. Every charger manufacturer implements OCPP slightly diﬀerently:

| Vendor | Known Quirk | Your Handler |
| --- | --- | --- |
| Delta | Sends MeterValues with non-standard measurand strings | Normalize mapping table |
| ABB | Heartbeat interval sometimes ignored; uses vendor-speciﬁc error codes | Custom error code dictionary |
| Exicom | StatusNotification sometimes missing error_code ﬁeld | Default to "NoError", ﬂag if status is Faulted |
| Servotech | Firmware version format inconsistent across models | Regex parser per model |
| Schneider | Sends extra vendor_id ﬁelds not in OCPP spec | Graceful ignore + log |

vendor_profiles/

You build a	directory — one YAML conﬁg per vendor/model combination.

This library grows with every new customer onboarding and becomes your proprietary dataset.

- Anomaly Detection Pipeline (Your Custom ML Stack)

  - Feature Engineering (The Most Important Step)

Every 15 minutes, per charger, you compute a 24-dimensional feature vector from raw OCPP telemetry:

python

# ml/features. py — Feature extraction from raw OCPP events

import numpy as np

from dataclasses import dataclass

@dataclass

class ChargerFeatureVector:

""" 24 features per 15- min window, per charger. """

# === SESSION METRICS ( 6 features) ===

sessions_started: int	# Count of StartTransaction in window sessions_completed: int	# Count of StopTransaction ( normal) sessions_failed: int	# StopTransaction with reason ! = EVDisconnected avg_session_duration_min: float # Mean session length

avg_energy_delivered_kwh: float # Mean energy per session

session_completion_rate: float  # completed / ( completed + failed)

# === POWER QUALITY ( 6 features) ===

avg_power_kw: float	# Mean power during active sessions std_power_kw: float	# Power stability ( high std = problem) max_voltage_v: float	# Peak voltage ( overvoltage detection) min_voltage_v: float	# Min voltage ( brownout detection) avg_current_a: float	# Mean current draw

power_factor: float	# Real power / apparent power

# === STATUS PATTERNS ( 6 features) ===

status_transitions: int	# Total status changes in window time_in_faulted_pct: float	# % of window in Faulted state time_in_available_pct: float	# % of window in Available state time_in_unavailable_pct: float # % of window in Unavailable state error_code_count: int	# Non-" NoError" StatusNotifications unique_error_codes: int	# Distinct error types

# === CONNECTIVITY ( 4 features) ===

heartbeat_count: int	# Heartbeats received heartbeat_gap_max_sec: float	# Longest gap between heartbeats heartbeat_gap_std_sec: float	# Variability of heartbeat intervals ws_reconnections: int	# WebSocket reconnect events

# === TEMPORAL ( 2 features) ===

hour_of_day: float	# Cyclical: sin( 2π * hour/24)

day_of_week: float	# Cyclical: sin( 2π * day/7)

def extract_features( raw_events: list, window_start, window_end) :

"""

Takes raw OCPP events from Redis/TimescaleDB for one charger in one 15- min window, returns a ChargerFeatureVector.

"""

# . . . ( implementation extracts from StatusNotification,

#	MeterValues, Heartbeat, Start/StopTransaction events)

pass

def vectorize( fv: ChargerFeatureVector) - > np. ndarray: """ Convert to numpy array for model input. """ return np. array([

fv. sessions_started,  fv. sessions_completed,  fv. sessions_failed,

fv. avg_session_duration_min,  fv. avg_energy_delivered_kwh,

fv. session_completion_rate,

fv. avg_power_kw, fv. std_power_kw, fv. max_voltage_v, fv. min_voltage_v, fv. avg_current_a, fv. power_factor, fv. status_transitions, fv. time_in_faulted_pct,

fv. time_in_available_pct,  fv. time_in_unavailable_pct,

fv. error_code_count, fv. unique_error_codes, fv. heartbeat_count, fv. heartbeat_gap_max_sec, fv. heartbeat_gap_std_sec, fv. ws_reconnections, fv. hour_of_day, fv. day_of_week,

] , dtype=np. float32)

  - Model A: LSTM Autoencoder (Per-Station Anomaly Detection)

This is the core — one small model per charger station, trained on what "normal" looks like for THAT speciﬁc station.

python

# ml/models/anomaly_detector. py

import torch

import torch. nn as nn

class LSTMAutoencoder( nn. Module) : """

Learns to reconstruct " normal" feature sequences.

High reconstruction error = anomaly.

Architecture:

- Encoder: 2- layer LSTM compresses sequence to latent vector

- Decoder: 2- layer LSTM reconstructs from latent

- Input: sequence of 24- dim feature vectors ( e. g. , last 96 windows = 24 hours)

- If reconstruction error > threshold → anomaly """

def	init ( self, n_features=24, hidden_dim=64, latent_dim=32,

n_layers=2) :

super() .  init ()

self. n_features = n_features self. hidden_dim = hidden_dim self. latent_dim = latent_dim

# Encoder

self. encoder_lstm = nn. LSTM( input_size=n_features, hidden_size=hidden_dim, num_layers=n_layers, batch_first=True, dropout=0. 2,

)

self. encoder_fc = nn. Linear( hidden_dim, latent_dim)

# Decoder

self. decoder_fc = nn. Linear( latent_dim, hidden_dim)

self. decoder_lstm = nn. LSTM( input_size=hidden_dim, hidden_size=hidden_dim, num_layers=n_layers, batch_first=True, dropout=0. 2,

)

self. output_fc = nn. Linear( hidden_dim, n_features)

def encode( self, x) :

# x shape: ( batch, seq_len, n_features)

_, ( hidden, _) = self. encoder_lstm( x) # Use last layer' s hidden state latent = self. encoder_fc( hidden[- 1] ) return latent

def decode( self, latent, seq_len) :

# Expand latent to sequence hidden = self. decoder_fc( latent) # Repeat for each timestep

decoder_input = hidden. unsqueeze( 1) . repeat( 1, seq_len, 1)

decoded, _ = self. decoder_lstm( decoder_input)

output = self. output_fc( decoded) return output

def forward( self, x) :

latent = self. encode( x)

reconstructed = self. decode( latent, x. size( 1) )

return reconstructed

class AnomalyScorer:

"""

Wraps the autoencoder for production inference.

Computes per- window anomaly scores.

"""

def	init ( self, model: LSTMAutoencoder, threshold: float) :

self. model = model self. model. eval()

self. threshold = threshold

@torch. no_grad()

def score( self, feature_sequence: torch. Tensor) - > dict:

"""

Args:

feature_sequence: ( 1, seq_len, 24) tensor

Returns:

{

}

" anomaly_score": float,  # 0. 0 = perfectly normal

" is_anomaly": bool,

" feature_errors": list,  # Per- feature reconstruction error

" top_anomalous_features": list,  # Which features deviate most

"""

reconstructed = self. model( feature_sequence)

errors = ( feature_sequence - reconstructed) . pow( 2) . squeeze( 0)

# Per- window mean squared error

window_errors = errors. mean( dim=1)  # ( seq_len, )

latest_error = window_errors[- 1] . item()

# Per- feature error for the latest window feature_errors = errors[- 1] . tolist()

# Identify which features are most anomalous feature_names = [

" sessions_started",  " sessions_completed",  " sessions_failed",

" avg_session_duration", " avg_energy_kwh", " completion_rate", " avg_power_kw", " std_power_kw", " max_voltage", " min_voltage", " avg_current", " power_factor",

" status_transitions",  " faulted_pct",  " available_pct",

" unavailable_pct",   " error_count",   " unique_errors", " heartbeat_count", " hb_gap_max", " hb_gap_std", " ws_reconnects", " hour", " day",

]

ranked = sorted(

zip( feature_names,  feature_errors) ,

key=lambda x: x[1] , reverse=True

)

return {

" anomaly_score": latest_error,

" is_anomaly": latest_error > self. threshold, " feature_errors":     feature_errors, " top_anomalous_features": [

{" feature": name, " error": err}

for name, err in ranked[: 5]

] ,

}

  - Model B: Failure-Type Classiﬁer (XGBoost)

When an anomaly is detected, classify WHAT kind of failure is likely:

python

# ml/models/failure_classifier. py

import xgboost as xgb import numpy as np

FAILURE_TYPES = [

" power_supply",	# Grid brownout, voltage issues " connector_fault",	# Physical connector damage, stuck " communication_loss",  # Network/WebSocket  issues " payment_system",	# RFID reader, payment gateway " firmware_crash",	# Software hang, needs reboot " thermal_overload",	#  Overheating,   derating " ground_fault",	# Electrical safety trip

]

class FailureClassifier:

"""

Given a feature vector + anomaly context, predicts failure type.

Trained on labeled historical incidents.

"""

def	init ( self, model_path: str = None) :

self. model = xgb. XGBClassifier( n_estimators=200, max_depth=6, learning_rate=0. 1, objective=" multi: softprob",

num_class=len( FAILURE_TYPES) , eval_metric=" mlogloss", use_label_encoder=False,

)

if model_path:

self. model. load_model( model_path)

def predict( self, features: np. ndarray) - > dict:

"""

Returns probability distribution over failure types.

"""

probs = self. model. predict_proba( features. reshape( 1, - 1) ) [0]

ranked   =   sorted( zip( FAILURE_TYPES, probs) ,

key=lambda x: x[1] , reverse=True

)

return {

" predicted_failure":  ranked[0] [0] ,

" confidence":  float( ranked[0] [1] ) ,

" all_probabilities": {ft: float( p) for ft, p in ranked},

}

def train( self, X: np. ndarray, y: np. ndarray) :

"""

X: ( n_samples, 24+) — feature vectors + anomaly metadata

y: ( n_samples, ) — failure type labels ( 0- 6)

"""

self. model. fit( X, y,

eval_set=[( X, y) ] ,

verbose=False,

)

  - Training Data Strategy (The Cold-Start Solution)

Phase 1 — Rule-Based Bootstrap (Week 1-4): Before you have enough labeled data for ML, use deterministic rules:

python

RULE_BASED_ALERTS = {

" heartbeat_missing_5min": {

" condition": lambda fv: fv. heartbeat_gap_max_sec > 300,

" severity": " high",

" category": " communication_loss",

},

" faulted_state":  {

" condition": lambda fv: fv. time_in_faulted_pct > 0. 1,

" severity": " critical",

" category": " connector_fault",

},

" voltage_anomaly": {

" condition": lambda fv: fv. min_voltage_v < 200 or fv. max_voltage_v > 260,

" severity": " high",

" category": " power_supply",

},

" session_failure_spike":  {

" condition": lambda fv: fv. session_completion_rate < 0. 7

and fv. sessions_started > 3, " severity": " medium",

" category": " connector_fault",

},

" power_instability": {

" condition": lambda fv: fv. std_power_kw > 5. 0,

" severity": " medium",

" category": " power_supply",

},

}

Phase 2 — Hybrid (Week 4-8): Rules run in parallel with ML anomaly detector. Every rule-triggered alert is auto-labeled and feeds the training pipeline.

Phase 3 — ML-Primary (Week 8+): LSTM autoencoder is the primary detector. Rules become guardrails/fallbacks. XGBoost classiﬁer kicks in with 500+ labeled incidents.

# Database Schema

sql

-- TimescaleDB hypertables for time- series

CREATE TABLE ocpp_events (

time	TIMESTAMPTZ	NOT NULL,

cp_id	TEXT	NOT NULL,

org_id	UUID	NOT NULL,

event_type	TEXT	NOT NULL,  -- boot, heartbeat, status, meter, tx_star

connector_id INT,

payload	JSONB	NOT NULL,

raw_message JSONB	-- Original OCPP frame for debugging

) ;

SELECT create_hypertable(' ocpp_events' , ' time' ) ;

CREATE INDEX idx_ocpp_cp ON ocpp_events ( cp_id, time DESC) ;

CREATE TABLE feature_vectors (

time	TIMESTAMPTZ	NOT NULL,

cp_id	TEXT	NOT NULL,

org_id	UUID	NOT NULL,

features	FLOAT8[]	NOT NULL, -- 24- dim array

anomaly_score FLOAT8,

is_anomaly	BOOLEAN

) ;

SELECT create_hypertable(' feature_vectors' , ' time' ) ;

-- PostgreSQL relational tables

CREATE TABLE organisations (

id	UUID PRIMARY KEY DEFAULT gen_random_uuid() ,

name	TEXT NOT NULL,

plan	TEXT DEFAULT ' starter' , -- starter, pro, enterprise

created_at	TIMESTAMPTZ DEFAULT now()

) ;

CREATE TABLE chargers (

cp_id	TEXT PRIMARY KEY,

org_id	UUID REFERENCES organisations( id) ,

vendor	TEXT,

model	TEXT,

firmware	TEXT,

location	GEOGRAPHY( POINT, 4326) ,  -- PostGIS for geo queries

address	TEXT, connector_count INT DEFAULT 1, commissioned_at TIMESTAMPTZ,

status	TEXT DEFAULT ' unknown' ,

health_score FLOAT8 DEFAULT 100. 0,	-- 0- 100, decays with anomalies

last_seen	TIMESTAMPTZ

) ;

CREATE TABLE incidents (

id	UUID PRIMARY KEY DEFAULT gen_random_uuid() ,

cp_id	TEXT REFERENCES chargers( cp_id) , org_id	UUID REFERENCES organisations( id) , detected_at TIMESTAMPTZ NOT NULL,

resolved_at TIMESTAMPTZ,

severity	TEXT NOT NULL,	-- low, medium, high, critical failure_type TEXT,	-- power_supply, connector_fault, etc. anomaly_score FLOAT8,

description TEXT,

auto_detected BOOLEAN DEFAULT true,

resolution	TEXT,	-- Free text: what fixed it?

-- Resolution feedback feeds back into classifier training confirmed_failure_type TEXT	-- Human- labeled ground truth

) ;

CREATE TABLE alert_configs (

id	UUID PRIMARY KEY DEFAULT gen_random_uuid() ,

org_id	UUID REFERENCES organisations( id) ,

channel	TEXT NOT NULL,	-- whatsapp, sms, email, webhook, slack endpoint	TEXT NOT NULL,	-- phone number, email, URL severity_min TEXT DEFAULT ' medium' ,	-- Only alert on medium+

active	BOOLEAN DEFAULT true

) ;

CREATE TABLE ml_models (

id	UUID PRIMARY KEY DEFAULT gen_random_uuid() ,

cp_id	TEXT REFERENCES chargers( cp_id) ,

model_type	TEXT NOT NULL,	-- anomaly_detector, failure_classifier

version	INT NOT NULL,

trained_at	TIMESTAMPTZ DEFAULT now() ,

metrics	JSONB,	-- {accuracy, f1, threshold, . . . } model_path	TEXT NOT NULL,	-- S3/local path to . pt or . xgb file is_active	BOOLEAN DEFAULT false

) ;

# API Design

yaml

# Core REST API ( FastAPI)

# === Authentication ===

POST	/api/v1/auth/login	# Email + password → JWT

POST	/api/v1/auth/register	# New org registration

# === Charger Management ===

GET	/api/v1/chargers	# List all chargers for org

POST	/api/v1/chargers	# Register new charger

GET	/api/v1/chargers/{cp_id}	# Charger details + health score

GET	/api/v1/chargers/{cp_id}/health	# Health timeline

GET	/api/v1/chargers/{cp_id}/telemetry # Raw telemetry feed

# === Fleet Dashboard ===

GET	/api/v1/fleet/overview	# Fleet- wide health summary

GET	/api/v1/fleet/map	# All chargers with lat/lng + status

GET	/api/v1/fleet/uptime	# Uptime % over time range

# === Anomalies & Incidents ===

| GET | /api/v1/incidents | # | List incidents ( filterable) |
| --- | --- | --- | --- |
| GET | /api/v1/incidents/{id} | # | Incident detail |
| PATCH | /api/v1/incidents/{id} | # | Update resolution / confirm type |
| GET | /api/v1/anomalies/live | # | WebSocket: real- time anomaly stream |

# === Alerts ===

GET	/api/v1/alerts/config	# List alert configurations

POST	/api/v1/alerts/config	# Create alert channel

PUT	/api/v1/alerts/config/{id}	# Update alert config

# === Analytics ===

GET	/api/v1/analytics/reliability # MTBF, MTTR, uptime by charger/model

GET	/api/v1/analytics/predictions # Upcoming predicted failures

GET	/api/v1/analytics/vendor	# Reliability comparison by vendor/model

- Tech Stack (Complete)

| Layer | Technology | Why |
| --- | --- | --- |
| OCPP Gateway | Python 3.12 + asyncio + websockets + mobilityhouse/ocpp | Production-grade OCPP lib, async for 10K+ concurrent connections |
| API Server | FastAPI + uvicorn | Fastest Python REST framework, async, auto-docs |

Layer	Technology	Why

| Time-Series DB | TimescaleDB (PostgreSQL extension) | Purpose-built for IoT telemetry, compression, continuous aggregates |
| --- | --- | --- |
| Relational DB | PostgreSQL 16 + PostGIS | Geo queries for charger map, robust JSONB for ﬂexible payloads |
| Message Queue | Redis 7 Streams | Lightweight, fast, consumer groups for parallel processing |
| MLTraining | PyTorch 2.x (LSTM autoencoder) | Full control, custom architectures, no pre-trained model deps |
| ML Classiﬁcation | XGBoost / LightGBM + scikit-learn | Best-in-class for tabular data, no GPU needed |
| ML Serving | In-process Python (no separate serving infra for MVP) | Keep it simple — model loads in the feature engine process |
| Frontend | React 18 + Tailwind + Recharts + Leaﬂet | Fast dashboard development, map visualization |
| Deployment | Docker Compose → single VPS (Hetzner/DigitalOcean) | ₹3-5K/month for MVP scale (1000 chargers) |
| Alerts | MSG91 (SMS, India), Twilio (WhatsApp), AWS SES (email) | India-ﬁrst: MSG91 is cheapest for Indian SMS |

- Six-Week MVP Sprint Plan

Week 1: Foundation

chargepulse/gateway

Set up monorepo:

,

chargepulse/api

chargepulse/ml

,	,

chargepulse/web

- Docker Compose: PostgreSQL + TimescaleDB + Redis

- OCPP gateway: handle BootNotiﬁcation, Heartbeat, StatusNotiﬁcation

- Store all messages in TimescaleDB

ocppsim

Test with	(OCPP charge point simulator)

Deliverable: Gateway accepts simulated charger connections, stores events

Week 2: Full OCPP + Feature Engine

- Complete OCPP 1.6 message handlers (MeterValues, Start/StopTransaction)

- Redis Streams pipeline: events → feature engine consumer

- Feature extraction: compute 24-dim vector per 15-min window

- Store feature vectors in TimescaleDB

- Heartbeat watchdog: detect missing heartbeats, ﬂag disconnects

Deliverable: Feature vectors ﬂowing into DB from simulated charger traﬃc

Week 3: Rule-Based Alerts + API

- Implement rule-based alert engine (5 core rules from Section 4.4)

- FastAPI: auth (JWT), charger CRUD, incident listing

- Alert dispatch: email (SES) + SMS (MSG91) + webhook

- Multi-tenant org isolation

Deliverable: Rules detect simulated faults, send alerts via email/SMS

Week 4: ML Pipeline + Dashboard Shell

- LSTM Autoencoder: deﬁne architecture, training loop

- Generate synthetic "normal" data from simulator (2 weeks ofdata)

- Train ﬁrst per-station model, compute anomaly scores

- React dashboard: login, charger list, real-time status table

- Health score computation (rolling 7-day weighted anomaly score)

Deliverable: ML model running on simulated data, basic dashboard shows charger health

Week 5: Dashboard + Real Charger Integration

- Dashboard: ﬂeet map (Leaﬂet), anomaly timeline, incident detail view

- WebSocket live feed: real-time status updates on dashboard

- Onboard 1 real CPO pilot (target: ChargeZone or Statiq or local ﬂeet)

- Adapt vendor proﬁle for pilot's charger hardware

- Start collecting real data

Deliverable: Dashboard showing real charger data from pilot partner

Week 6: Polish + Launch Prep

- Dashboard: uptime analytics, vendor comparison, prediction panel

- XGBoost failure classiﬁer (trained on rule-labeled + manual incidents)

- Alert conﬁguration UI in dashboard

- Landing page + documentation

- Pricing page: ₹200/charger/month starter, ₹400/charger/month pro

- Deploy to production (Hetzner CPX31: 4 vCPU, 8GB RAM, ₹~3K/month)

Deliverable: Production-ready MVP, pilot CPO live, landing page up

- Go-to-Market (India-First)

Pilot Strategy

- Target 3 CPOs in Chennai/Coimbatore with 50-500 chargers each

- Oﬀer: Free 30-day pilot, you deploy ChargePulse as a CSMS proxy (their chargers point to your gateway, you forward to their existing backend)

- Prove: Show them incidents you caught that their existing system missed

- Convert: ₹200/charger/month after pilot

Sales Messaging

"Your chargers are down 28% ofthe time. You only ﬁnd out when a driver complains.

ChargePulse tells you 4 hours BEFORE a charger fails — and tells you exactly what's wrong.

₹200/charger/month. FAME-III will mandate 95% uptime. Get ahead ofit."

Competitive Positioning

|  | ChargePulse | ChargerHelp (US) | Existing CSMS (SteVe etc.) |
| --- | --- | --- | --- |
| Predictive alerts | ✅ Custom ML | ⚠ Services-led | ❌ None |
| India-ready | ✅ Built for Indian CPOs | ❌ US-focused | ⚠ Generic |
| Self-hosted AI | ✅ Zero API dependency | ❌ Proprietary cloud | N/A |
| Price | ₹200-500/charger/mo | $$$$ enterprise | Free (no analytics) |
| Vendor-agnostic | ✅ Any OCPP charger | ⚠ Limited vendors | ✅ OCPP |

- Revenue Projections

| Milestone | Chargers | MRR (₹) | Timeline |
| --- | --- | --- | --- |
| Pilot | 100 | ₹0 (free trial) | Month 1-2 |
| First paying | 200 | ₹40K-1L | Month 3 |
| Traction | 1,000 | ₹2-5L | Month 6 |
| Growth | 5,000 | ₹10-25L | Month 12 |
| Scale | 20,000 | ₹40L-1Cr | Month 24 |

Unit economics:

- Server cost per 1,000 chargers: ~₹8K/month (Hetzner)

- Gross margin: ~90%+

- CAC: near-zero ifpilot-driven (CPOs have a pain point, you solve it live)

- Expansion Roadmap (Post-MVP)

- OCPP 2.0.1 full support — ISO 15118, Device Model, improved security proﬁles

Reset

Automated remediation — Send	command when ﬁrmware crash detected

- Fleet optimization — Recommend charger placement based on utilization data

- Insurance integration — Provide uptime certiﬁcates for insurance premium discounts

- Battery swap stations — Extend to Sun Mobility / Battery Smart infrastructure

- Southeast Asia expansion — Thailand, Indonesia, Vietnam EV charging is 2-3 years behind India

- FAME-III compliance module — Auto-generate uptime reports for subsidy claims